## Slide 1
Simplification Pathfinder Pilot
Towns Board
27th March 2024

## Slide 2: Background
Bolton has received Government funding from Towns Deal, Levelling Up Round One and Future High Street Fund
It has been selected to be one of ten councils
Eight projects currently in the portfolio

## Slide 3: Projects
Wellsprings Innovation Hub
Bolton Market Upgrades
Bolton Library and Museum Upgrades
Public Realm Improvements
Farnworth Market Precinct
Farnworth Leisure Centre Expansion
Streets For All – Farnworth
Bolton College of Medical Science
DLUHC Funding
£7,236,999 TF
£5,593,998 TF
£3,734,999 TF
£7,249,999 TF
£9,758,285 FHSF
£1,686,998 FHSF
£1,831,532 FHSF
£20,000,000 LUF1

## Slide 4: Project Progress
Wellsprings Innovation Hub
Bolton Market Upgrades
Bolton Library and Museum Upgrades
Public Realm Improvements
Farnworth Market Precinct
Farnworth Leisure Centre Expansion
Streets For All – Farnworth
Bolton College of Medical Science
On site, expected completion June 2024
Open to public March 2024
Completed November 2023
On site, Elizabeth Park completed March 2024, other locations November 2024
On site, expected completion November 2024 TF
Open to public April 2023
Phase 1, completion April 2025, Phase 2 April 2026
Completed first full student intake September 2024

## Slide 5: Implications of SPP
Easier reporting requirements
Ability to flex funding between projects
  £5m materiality cap
Ability to spend up to 31st March 2026
Expected to include £20m LUF3 funding
DLUHC confidence in Bolton Council’s delivery of projects
But SPP does not include Long Term Plan for Towns programme (limited to Farnworth only)

## Slide 6: Levelling Up Fund 3 Projects
Hotel in Le Mans Crescent
Re-purposing Market Place (former Debenhams)
Victoria Square (safety and creation of green space)
Originally proposed for LUF2 so viability of projects being reasessed

## Slide 7: Next Steps
Complete projects in progress
Monitor existing project outputs and outcomes
Report on LUF3 projects
Project sign off
Long Term Plan for Farnworth – working groups to develop vision and project portfolio
Sign off investment plan for submission by 31st July 2024